Herbicas E-Commerce Website + Admin CMS

Product Requirements Document (PRD)

Implementation brief for Antigravity

Reference website: https://herbicas.com/

# 1. Project Overview

Build a production-ready e-commerce website for Herbicas, inspired by and closely recreating the current Herbicas website. The new application must reproduce the visual hierarchy, user flows, product browsing experience, cart experience, product pages, content sections, and general brand feel of the existing website while replacing the underlying implementation with a custom, database-driven application.

The system must include a public customer-facing website, customer authentication, product catalog, cart, checkout, orders, tracking, reviews, coupons/offers, content management, image/media management, admin dashboard, product management, order management, customer management, site settings, SEO management, and analytics.

# 2. Primary Objective

Create a Herbicas website that visually feels like the current store but is technically independent and easier to operate.

The administrator must be able to log into /admin and manage the entire website without editing source code or redeploying for routine content changes.

# 3. Recommended Technology Architecture

Frontend: Next.js, TypeScript, React, Tailwind CSS, responsive design, server-side rendering where useful, image optimization, and SEO-friendly routing.

Backend: Next.js App Router with server/API routes, PostgreSQL, Prisma ORM, secure authentication, and clear separation between UI and business logic.

Database: PostgreSQL. Use relational entities and proper relationships instead of hardcoding content or relying on large JSON blobs.

# 4. Core Database Entities

AdminUser
Customer
Product
ProductImage
Category
Collection
ProductCategory
Order
OrderItem
Cart
CartItem
Coupon
CouponUsage
Review
ReviewImage
Ingredient
ProductIngredient
FAQ
BlogPost
HomepageSection
Banner
Media
SiteSetting
NavigationItem
ContactSubmission
NewsletterSubscriber
Shipment
ShipmentEvent
AuditLog

# 5. Image / Media Architecture

Do not store uploaded images directly inside the application server. Use object storage and CDN delivery.

Recommended options are Cloudflare R2, Supabase Storage, AWS S3, or Cloudinary. For a simple deployment, Cloudflare R2 or Supabase Storage is preferred.

Flow:
Admin → Upload Image → Object Storage → CDN URL → Database stores metadata + URL → Frontend renders optimized image.

# 6. Media Library

Create /admin/media.

Features:
- Upload image
- Multiple image upload
- Drag and drop
- Image preview
- Search and filter
- Delete
- Rename
- Copy URL
- Alt text
- File size
- Dimensions
- Upload date
- Used-by information

When editing a product or page, the admin can select an existing image from the library or upload a new one.

# 7. Public Website Routes

/
/products
/products/[slug]
/collections
/collections/[slug]
/offers
/results
/reviews
/ingredients
/ingredients/[slug]
/hair-care-tips
/hair-care-tips/[slug]
/about
/contact
/track-order
/cart
/checkout
/account
/account/login
/account/register
/account/orders
/account/orders/[id]
/account/profile
/privacy-policy
/shipping-policy
/refund-policy
/terms

# 8. Global Header

Recreate the current Herbicas header structure, including announcement area, search, account, cart, main navigation, hair-care dropdown, and WhatsApp access.

Make all header content CMS-controlled. Admin must be able to modify announcement text, navigation labels, navigation URLs, dropdown items, WhatsApp number, logo, and header CTAs.

# 9. Announcement Bar

Support configurable announcement bars with:
Enabled, text, background, text color, scrolling/static behavior, link, start date, and end date.

Allow multiple announcements with scheduling.

# 10. Homepage

Recreate the current homepage structure while making every section editable.

Recommended structure:
Announcement Bar
Header
Hero / Promotional Area
Best Sellers
Offer Banner
Top Selling Categories
Featured Products
Discover Herbicas
Reels / Social Content
Customer Results
Why Herbicas
Reviews
FAQ
WhatsApp CTA
Newsletter
Footer

Every section must be independently configurable.

# 11. Homepage CMS

Create /admin/homepage with a section manager.

Supported actions:
- Enable/disable section
- Edit section
- Reorder section
- Duplicate section
- Preview
- Save draft
- Publish

Predefined section types should include Hero, Product Grid, Collection Grid, Banner, Image + Text, Carousel, Reviews, FAQ, Instagram/Social Content, Customer Results, Rich Text, and CTA.

# 12. Hero Section

Support separate desktop and mobile images.

Fields:
Desktop Image
Mobile Image
Heading
Subheading
CTA Text
CTA URL
Secondary CTA
Secondary URL
Overlay
Text Alignment
Active/Inactive

# 13. Product Catalog

Products must be fully database-driven.

Fields:
Product Name
Slug
SKU
Short Description
Full Description
Regular Price
Sale Price
Cost Price
Tax
Stock Quantity
Low Stock Threshold
Track Inventory
Allow Backorders
Featured
Best Seller
New
On Sale
Active/Inactive
Category
Collections
Main Image
Gallery Images
Ingredients
Benefits
How To Use
FAQs
SEO Title
SEO Description
SEO Keywords
Weight
Dimensions
Created At
Updated At

# 14. Product Images

Each product supports multiple images, with upload, replace, delete, reorder, primary-image selection, and alt text.

Support at least 10–15 images per product without architectural changes.

# 15. Product Detail Page

Recreate the current product-page experience.

Layout:
Breadcrumb
Image Gallery
Product Information
Product Name
Rating and Reviews
Sale Price
Original Price
Discount
Stock Status
Offer/Countdown
Quantity
Add to Cart
Buy Now
Shipping Information
Description
Benefits
Ingredients
How To Use
Ingredient Showcase
Active Offers
Reviews
Related Products

# 16. Product Benefits

Benefits must be database-driven and support unlimited items.

Example:
Helps reduce hair fall
Supports healthy hair growth
Strengthens hair roots
Lightweight and non-sticky

# 17. Ingredients

Create a reusable ingredient system.

Ingredient fields:
Name
Slug
Image
Short Description
Full Description
Benefits
SEO Title
SEO Description
Active

Products can reference multiple ingredients.

# 18. Collections

Support collections such as Hair Oil, Shampoo, Hair Growth Kit, Combos, and Accessories.

Collection fields:
Name
Slug
Description
Image
Banner Image
SEO Metadata
Display Order
Active

# 19. Product Filters and Search

Filters:
Category
Price
Availability
Discount
Rating

Sorting:
Featured
Best Selling
Newest
Price Low to High
Price High to Low
Rating

Global search should support product name, SKU, category, collection, ingredients, and tags, with instant suggestions.

# 20. Cart

Support add product, remove product, quantity updates, coupon application/removal, shipping estimate, subtotal, discount, tax, shipping, and grand total.

Persist carts for logged-in customers and use secure session/cookie persistence for guests.

# 21. Checkout and Payments

Create a clean Indian e-commerce checkout with name, phone, email, address, apartment, city, state, PIN code, and country.

Support prepaid and Cash on Delivery.

Recommended initial payment provider: Razorpay. Use a payment-provider abstraction so another gateway can be added later.

Payment success must be verified server-side through webhook signature verification. Never rely only on the frontend redirect.

# 22. Coupon System

Create /admin/coupons.

Fields:
Code
Discount Type: percentage or fixed amount
Discount Value
Minimum Order Value
Maximum Discount
Applicable Products
Applicable Collections
Usage Limit
Per Customer Limit
Start Date
End Date
Active

# 23. Orders

Create /admin/orders.

Dashboard columns:
Order #
Customer
Date
Amount
Payment
Status
Shipment

Statuses:
Pending
Confirmed
Processing
Packed
Shipped
Out for Delivery
Delivered
Cancelled
Refunded
Returned

Admin can view orders, update status, add tracking details, print invoices, cancel, refund, and add internal notes.

# 24. Customer Order Tracking

Public route: /track-order.

Support Order ID and AWB number.

Show a timeline:
Order Confirmed
Preparing
Picked Up
In Transit
Out For Delivery
Delivered

# 25. Shipping

Build a shipping-provider abstraction. Shiprocket is a suitable initial integration.

Admin configuration should support shipping provider, credentials, pickup address, default package dimensions, and default weight.

Sensitive credentials must never be exposed to the browser.

# 26. Customer Accounts

Customers can register, log in, log out, reset passwords, view/edit profiles, view orders, view order details, track orders, and manage addresses.

Do not force account creation before checkout. Support guest checkout.

# 27. Reviews

Customer review fields:
Rating
Title
Review
Name
Images

Admin actions:
Approve
Reject
Delete
Feature
Hide
Mark Verified Purchase

Only approved reviews should appear publicly.

# 28. Customer Results

Create /admin/customer-results.

Each result can contain:
Image
Caption
Customer Name
Product
Before Image
After Image
Featured
Display Order
Active

Support single-image and before/after layouts.

# 29. Reels / Social Content

Create /admin/social-content.

Fields:
Instagram URL
Video URL
Thumbnail
Caption
Product
Active
Display Order

Do not hardcode social posts into the frontend.

# 30. Blog / Hair Care Tips

Create a lightweight CMS under /admin/blog.

Fields:
Title
Slug
Featured Image
Excerpt
Content
Author
Category
Tags
SEO Title
SEO Description
OG Image
Published
Published Date

Public routes:
 /hair-care-tips
 /hair-care-tips/[slug]

# 31. FAQ Management

Create /admin/faqs.

Fields:
Question
Answer
Category
Display Order
Active

Allow FAQs to be assigned to Homepage, Product, Collection, and Contact Page.

# 32. Static Pages CMS

Allow editing of:
About Us
Contact
Shipping Policy
Refund Policy
Cancellation Policy
Privacy Policy
Terms & Conditions

Do not hardcode page content.

# 33. Contact Management

Public contact form:
Name
Email
Phone
Subject
Message

Admin states:
New
Read
Replied
Archived

Contact details such as phone, email, WhatsApp, business hours, and address must be configurable.

# 34. Newsletter

Store newsletter subscribers with:
Email
Name
Source
Subscribed At
Status

Allow CSV export.

# 35. Admin Dashboard

Create /admin with:
Today's Sales
Orders
Customers
Products
Low Stock
Pending Orders
Pending Reviews
Newsletter Subscribers

Charts:
Revenue
Orders
Average Order Value
Top Products

Date filters:
Today
7 Days
30 Days
90 Days
Custom

# 36. Admin Sidebar

Dashboard

Catalog
- Products
- Collections
- Categories
- Ingredients
- Inventory

Orders
- All Orders
- Pending
- Processing
- Shipped
- Delivered
- Returns

Customers

Marketing
- Coupons
- Offers
- Banners
- Reviews
- Customer Results
- Social Content

Content
- Homepage
- Blog
- FAQs
- Pages
- Navigation

Media
- Media Library

Analytics

Settings
- General
- Payments
- Shipping
- SEO
- Social
- Notifications
- Admin Users

# 37. Admin Product Editor

Use tabs:
General
Pricing
Inventory
Images
Description
Benefits
Ingredients
SEO
Related Products

The editor must support image upload/selection and drag-to-reorder.

# 38. Admin Homepage Builder

Do not build an unnecessarily complex generic page builder.

Use predefined, tested section types. Allow administrators to add, edit, duplicate, hide, delete, reorder, preview, save, and publish sections.

# 39. Site Settings

Global settings should include:
Brand Name
Logo
Favicon
Email
Phone
WhatsApp
Address
Business Hours
Instagram
Facebook
YouTube
WhatsApp Channel
Currency
Tax

# 40. SEO

Every important page should support:
SEO Title
Meta Description
Canonical URL
OG Title
OG Description
OG Image
Index/Noindex

Automatically generate sitemap.xml, robots.txt, JSON-LD, Product schema, Breadcrumb schema, Organization schema, and Article schema.

# 41. Security

Requirements:
- Secure authentication
- Password hashing
- Session management
- CSRF protection where applicable
- Rate limiting
- Input validation
- Server-side authorization
- Role-based permissions
- Secure file uploads
- File type validation
- File size limits
- Audit logs
- No sensitive credentials in frontend code

# 42. Admin Roles

At minimum:
Super Admin
Content Manager
Order Manager

Super Admin: everything.
Content Manager: products, media, homepage, blog, reviews, FAQs.
Order Manager: orders, customers, shipping.

# 43. Audit Logs

Track important admin actions including product changes, price changes, inventory changes, order changes, coupon changes, content changes, and admin-user changes.

Example:
Admin: admin@herbicas.com
Action: Updated Product
Product: 21 Herbs Hair Oil
Changed: ₹599 → ₹649
Time: 08 Oct 2026 11:42 AM

# 44. Image Optimization

Uploaded images must be optimized and delivered through a CDN.

Requirements:
WebP/AVIF where appropriate
Responsive sizes
Lazy loading
CDN delivery
Alt text
Width/height metadata
No layout shift

Never serve multi-megabyte originals directly to storefront users.

# 45. Responsive Design

Mobile is a first-class requirement.

Support:
Sticky header
Search
Cart icon
Hamburger menu
Horizontal product carousels
Mobile product grids
Sticky Add to Cart on product pages
Large touch targets
Mobile-friendly checkout

Test at:
375px
390px
430px
768px
1024px
1440px
1920px

# 46. Design Direction

Use the existing Herbicas website as the visual reference.

Design principles:
Clean
Natural
Herbal
Premium but accessible
Product-focused
Strong imagery
Light backgrounds
Green/natural accents
Clear CTAs
Large product photography
Generous spacing
Strong mobile experience

Do not blindly copy Shopify implementation details. Recreate the brand feel and information hierarchy with a clean component system.

# 47. Performance

Target:
LCP < 2.5s
CLS < 0.1
INP < 200ms

Use Next.js image optimization, server rendering, CDN, lazy loading, code splitting, database indexes, cached queries, and optimized images.

# 48. Hosting Architecture

Recommended architecture:

Vercel
  → Next.js Website + API

Supabase
  → PostgreSQL

Cloudflare R2
  → Object Storage / CDN

Razorpay
  → Payments

Shiprocket
  → Shipping

This keeps deployment simple and avoids a manually maintained VPS.

# 49. Environment Variables

Use a .env.example with variables such as:

DATABASE_URL=
NEXT_PUBLIC_SITE_URL=
AUTH_SECRET=
STORAGE_ENDPOINT=
STORAGE_ACCESS_KEY=
STORAGE_SECRET_KEY=
STORAGE_BUCKET=
RAZORPAY_KEY_ID=
RAZORPAY_KEY_SECRET=
SHIPROCKET_EMAIL=
SHIPROCKET_PASSWORD=
NEXT_PUBLIC_WHATSAPP_NUMBER=

Never commit actual secrets.

# 50. Database Seed

Create a seed script that inserts the initial Herbicas catalog based on the current website.

Use local/object-storage assets where possible. Do not permanently hotlink the existing site's CDN.

The initial seed should cover the visible catalog, including the 21 Herbs Hair Oil, Complete Hair Care Kit, Biotin products, Premium Hair Care Kit, Hair Therapy Combo, Healthy Hair Trio Kit, multi-pack Hair Oil products, Hair Oil + Wooden Comb, Hair Oil + Scalp Massager, Wooden Comb, and Wooden Scalp Massager.

# 51. No Hardcoded Content

This is mandatory.

Do not hardcode product arrays, homepage copy, FAQs, prices, navigation labels, banners, reviews, or other frequently changed content inside React components.

The database/CMS must be the source of truth. Frontend components should primarily define presentation and behavior.

# 52. Admin Image Upload Flow

Required flow:

Admin opens Product
→ Add Images
→ Media Library opens
→ Upload New
→ Image uploaded to object storage
→ Image optimized
→ Metadata saved
→ Image appears in media library
→ Admin selects image
→ Image assigned to product
→ Save Product
→ Public product page updates

No code change or deployment should be necessary.

# 53. Admin Preview and Publishing

Major content editors should support:
Save Draft
Preview
Publish

Content states:
Draft
Published
Archived

Products should support Draft, Active, Out of Stock, and Archived.

# 54. Error and Empty States

Create polished error and empty states for product-not-found, order-not-found, payment-failed, coupon-expired, out-of-stock, image-upload-failed, network-error, and invalid-tracking-number scenarios.

Never expose raw backend errors to customers.

Admin lists should also have useful empty states and clear actions.

# 55. Confirmation Dialogues

Destructive actions require confirmation.

Example:
Delete Product?
This action cannot be undone.
[Cancel] [Delete]

# 56. Analytics

Internal dashboard should calculate:
Revenue
Orders
Average Order Value
Conversion Rate
Top Products
Top Categories
Coupon Usage
Customer Count
Repeat Customers

Start with database-backed analytics. Keep the first version simple.

# 57. Tracking Integrations

Create central tracking configuration for:
Google Analytics ID
Google Tag Manager ID
Meta Pixel ID
Meta Conversion API settings

Do not hardcode tracking IDs.

# 58. WhatsApp

Support a global WhatsApp CTA.

Admin controls:
WhatsApp Number
Default Message
Enable Floating Button

Product-specific messages should be generated dynamically from product information.

# 59. Customer Notifications

Prepare architecture for:
Order Confirmation
Payment Confirmation
Order Shipped
Out for Delivery
Delivered
Refund

Email/SMS/WhatsApp providers should be abstracted rather than tightly coupled to one provider.

# 60. API Structure

Use clean service boundaries.

Suggested routes:
 /api/products
 /api/products/[id]
 /api/collections
 /api/categories
 /api/cart
 /api/checkout
 /api/orders
 /api/orders/[id]
 /api/payments
 /api/coupons
 /api/reviews
 /api/admin/products
 /api/admin/orders
 /api/admin/customers
 /api/admin/media
 /api/admin/homepage
 /api/admin/settings

Protect all admin routes with server-side authorization.

# 61. Code Structure

Suggested structure:

src/
  app/
    (store)/
    admin/
    api/
  components/
    storefront/
    admin/
    products/
    cart/
    checkout/
    shared/
  lib/
    auth/
    db/
    payments/
    shipping/
    storage/
    email/
  services/
    products/
    orders/
    payments/
    shipping/
    media/
  types/
  validations/
  config/

Keep business logic out of React components.

# 62. Validation

Use schema validation for products, orders, customers, coupons, reviews, media uploads, and admin forms.

Reject invalid data server-side even if frontend validation passes.

# 63. Testing

Unit tests:
Price calculations
Discounts
Coupon validation
Inventory
Order totals

Integration tests:
Checkout
Payment webhook
Order creation
Coupon application
Admin authorization

E2E tests:
Browse product
Add product to cart
Update cart
Checkout
Create order
Admin login
Create product
Upload image
Edit product
Change price
Update order status
Track order

# 64. Inventory

Inventory updates must be transactional.

Example:
Stock = 10
Customer buys 2
Payment confirmed
Stock = 8

Prevent overselling when multiple customers purchase simultaneously.

# 65. Admin Inventory

Admin can:
View Stock
Adjust Stock
Set Low Stock Threshold
Enable/Disable Inventory Tracking
View Inventory History

Inventory history should record product, previous quantity, change, new quantity, reason, admin, and date.

# 66. SEO-Friendly URLs

Use human-readable URLs such as:
 /products/herbicas-21-herbs-hair-oil
 /collections/hair-oil
 /hair-care-tips/how-to-reduce-hair-fall

Never expose database IDs publicly.

# 67. Accessibility

Implement semantic HTML, keyboard navigation, proper labels, alt text, focus states, accessible dialogs and dropdowns, correct heading hierarchy, and sufficient contrast.

# 68. Acceptance Criteria

Storefront:
- Homepage works
- Navigation works
- Search works
- Product listing works
- Filtering works
- Product details work
- Cart works
- Checkout works
- Payment works
- Customer accounts work
- Orders work
- Tracking works
- Reviews work
- Blog works
- Contact works
- Policies work

Admin:
- Login works
- Dashboard works
- Products can be created/edited/deleted
- Product images can be uploaded/reordered/replaced
- Homepage can be edited
- Homepage images can be uploaded
- Collections can be edited
- Orders can be managed
- Customers can be viewed
- Coupons can be created
- Reviews can be moderated
- FAQs can be edited
- Blog posts can be created
- Static pages can be edited
- Navigation can be edited
- Site settings can be edited
- SEO metadata can be edited
- Admin roles work
- Audit logs work

# 69. Implementation Order

Do not attempt the entire application in one giant pass.

Phase 1: Project setup, database, authentication, design system, storefront shell, header, footer, homepage.

Phase 2: Products, collections, product pages, search, cart.

Phase 3: Checkout, payments, orders, customer accounts, tracking.

Phase 4: Admin dashboard, product CMS, media library, homepage CMS, collections, orders, customers.

Phase 5: Coupons, reviews, blog, FAQs, ingredients, customer results, social content.

Phase 6: SEO, analytics, performance, security, testing, production deployment.

After each phase, test the application before moving forward.

# 70. Definition of Done

The final application should combine the Herbicas storefront experience with a modern custom e-commerce backend, CMS, media management, and order management.

The administrator must be able to operate the store without opening source code.

If an administrator replaces a product image, changes a price, adds a product, creates an offer, changes the homepage banner, adds an FAQ, publishes a review, or modifies a homepage section, the change must be possible from /admin without redeploying the application.

# 71. Recommended V1 Stack

Frontend: Next.js + TypeScript
UI: Tailwind CSS
Backend: Next.js server/API
Database: PostgreSQL
ORM: Prisma
Auth: Auth.js or equivalent secure auth
Storage: Cloudflare R2 or Supabase Storage
CDN: Cloudflare
Hosting: Vercel
Payments: Razorpay
Shipping: Shiprocket-ready abstraction
Rich Text: Tiptap
Validation: Zod
Email: Resend or provider abstraction
Analytics: GA4 + internal dashboard
Version Control: GitHub

# 72. Final Antigravity Instruction

Use the current Herbicas website as the visual and functional reference, but do not reproduce its HTML/CSS literally.

Build a clean, maintainable, database-driven application where the frontend defines presentation and behavior and the admin CMS defines content.

Prioritize correctness, responsive behavior, security, performance, and maintainability over rushing through the implementation.

Do not leave important content hardcoded in React components.

Do not use mock data for functionality that is required in production.

Build the application in the phases defined above and verify each phase before continuing.

# Appendix A: Reference Architecture

┌──────────────────────┐
                    │       Vercel         │
                    │ Next.js Storefront + │
                    │ API + Admin          │
                    └──────────┬───────────┘
                               │
              ┌────────────────┼────────────────┐
              │                │                │
      ┌───────▼──────┐ ┌──────▼──────┐ ┌──────▼──────┐
      │  PostgreSQL  │ │ Object/CDN  │ │  Payments   │
      │  + Prisma    │ │ R2/Storage  │ │  Razorpay   │
      └──────────────┘ └─────────────┘ └─────────────┘
                                                │
                                         ┌──────▼──────┐
                                         │  Shipping   │
                                         │ Shiprocket  │
                                         └─────────────┘

Herbicas Website + Admin CMS PRD